VVVIRUZ PRESENTS

ARTIST HOME

The managed editorial layer between an artist and every streaming link

"You make the music. We turn the scattered links, raw notes, and release context into a maintained artist home fans can actually explore."

| WORKING OFFER Managed Artist Home + Featured Release Editorial | PILOT Five artists, built sequentially |
| --- | --- |
| PRIMARY BUYER Independent artists who do not want another dashboard | BUSINESS MODEL Setup + annual care + release-based editorial add-ons |

Not a link-in-bio clone. Not a website builder. A human-managed editorial service delivered through reusable software.

# 1. The pitch in one page

RECOMMENDATION Proceed with the five-artist pilot, but sell the removal of work and the addition of editorial depth - not access to software.

## The problem

Independent artists already have tools for links, websites, presaves, stores, analytics, and fan capture. The shortage is not another dashboard. It is the time, structure, and editorial attention required to keep a public presence accurate, coherent, and worth exploring.

## The offer

Artist Home is a managed artist presence built and maintained by vvviruz. Each artist supplies rough information and approved assets once. We shape the profile, organize the links, build one deeper release story, send a private preview, publish only after approval, and handle future updates through requests.

## The sharpest version

A premium artist profile with identity, a full editorial biography, a location badge with optional country flag, URL-or-upload imagery, streaming and social destinations, contact, and a fixed three-release hierarchy.

One artist-selected featured release developed into a canonical editorial page with release story, context, credits, lyrics when permitted, and Breaking Barz annotations.

Private, versioned approval before publication; explicit rights confirmation for submitted images, copy, and public lyrics.

Managed maintenance and analytics without an artist login, page builder, theme marketplace, or billing dashboard.

Collaboration sections only when they are genuinely relevant; the core offer works equally well for artists who have never collaborated with vvviruz.

## The business thesis

Charge for human service and editorial production. Keep hosting and routine maintenance simple. Expand revenue when an artist has a new release or project - the moment the need and willingness to pay are naturally highest.

# 2. Why this deserves to exist

## Smart-link software has won the utility layer

Linktree, Beacons, Feature.fm, Linkfire, and Winamp already cover the functional jobs of routing fans, styling a link page, tracking clicks, collecting audiences, running presaves, selling products, or building a self-service artist website. Several begin free; their paid plans are inexpensive relative to a managed service. Competing on buttons, templates, or feature count is strategically weak.

| Category | What established platforms already do | Implication for Artist Home |
| --- | --- | --- |
| Link-in-bio | Unlimited links, embeds, themes, analytics, audience and commerce tools. | Do not compete on link aggregation or customization. |
| Music smart links | Presaves, service routing, retargeting, fan capture, campaign analytics. | Do not rebuild campaign infrastructure. |
| Creator suites | Websites, stores, email, media kits, automation, memberships. | Do not become an all-in-one creator platform. |
| Artist business suites | Distribution, royalties, merch, CRM, websites, memberships. | Do not promise operational breadth. |

## The unresolved job

CUSTOMER JOB Make my public artist presence feel complete and intentional without turning me into a website administrator.

Turn rough notes into polished artist and release copy.

Choose what should be prominent instead of presenting a wall of equal links.

Keep artwork, credits, platform links, and contact details accurate.

Give one important song enough context to turn a click into understanding.

Handle approvals, corrections, and takedowns responsibly.

## Why one featured release matters

The artist submits three releases and chooses one for editorial depth. This creates a clear entry point for fans, keeps pilot labor bounded, and establishes the paid expansion path: additional editorial releases can be commissioned later without redesigning the entire profile.

# 3. The productized experience

## For the artist

Submit rough notes, approved imagery, platform links, contact details, and three releases.

Choose the one release that deserves the deeper editorial treatment.

Review a private, frozen preview of the exact profile and release content.

Approve, request changes, or decline publication.

Send future edits through a request instead of managing a dashboard.

## For the fan

Land on a visually coherent artist home rather than an undifferentiated button stack.

Understand the artist through one complete editorial biography and a controlled set of destinations.

Open the featured release for story, context, lyrics, annotations, credits, and listening choices.

Explore additional releases or collaborators when relevant, without forcing a collaboration-first journey.

## For the operator

Build every profile and release through the existing Command Center CMS.

Separate vvviruz-owned releases from artist-owned releases while reusing the same editorial tools.

Track versions, approvals, rights, views, release opens, and outbound clicks.

Offer ten controlled theme families through one dropdown while keeping sections fixed enough to avoid custom web design.

## Pilot-ready core already implemented

| Capability | Current state | Why it matters |
| --- | --- | --- |
| Managed profiles | Admin-only creation and editing | The artist has no software burden. |
| Controlled presentation | Ten selectable themes; URL-or-upload images; location badge and optional flag | Quality stays consistent; labor stays bounded. |
| Editorial releases | Artist-scoped release pages using the full release CMS | One system supports stories, lyrics, and annotations. |
| Approval | Private, versioned preview snapshots | The reviewed content is the content that can publish. |
| Rights safeguard | Lyrics permission confirmation | Editorial depth does not bypass permission. |
| Analytics | Profile, release, and outbound click events | The pilot measures behavior, not compliments. |

# 4. The latest defensible offer

OFFER Managed Artist Home + Featured Release Editorial: one maintained presence, one release worth understanding, zero dashboards for the artist.

## What is defensible now

| Layer | Why it is harder than copying the interface | Evidence the pilot must create |
| --- | --- | --- |
| Service workflow | Intake cleanup, judgment, editorial shaping, approvals, maintenance. | Repeatable turnaround and bounded labor. |
| Editorial quality | Artist-specific story, context, lyrics, and annotations require taste and collaboration. | Artists approve and share the finished work. |
| Structured catalog | Profiles, releases, credits, and canonical routes compound into reusable relationships. | Fans move between profile and release pages. |
| Trust and rights | Versioned approvals and permission records reduce creator risk. | Low revision friction and no rights disputes. |
| Learning system | Time, update, and engagement data improve packaging and pricing. | Clear cost-to-serve and conversion benchmarks. |

## What is not defensible yet

The page design, CMS fields, and smart-link behavior can be copied. The service becomes meaningfully defensible only if vvviruz develops a recognizable editorial standard, a trusted artist network, proof that profiles are actually used, and a workflow that produces quality faster than a generalist agency.

## Competitive boundary

| Alternative | Primary promise | Artist workload | Artist Home response |
| --- | --- | --- | --- |
| Linktree | One link for everything | Self-managed | Add judgment, maintenance, and depth. |
| Beacons | All-in-one creator business stack | Self-managed | Stay artist-specific and service-led. |
| Feature.fm / Linkfire | Music marketing links and campaign tools | Artist or marketer-managed | Do not compete with presaves or ad tooling. |
| Winamp for Artists | All-in-one artist business platform | Self-managed | Remove the need to operate the platform. |
| Freelance web design | Custom artist website | Project-heavy; often unmaintained | Offer controlled quality and ongoing care. |

# 5. Recommended service structure

COMMERCIAL PRINCIPLE Do not anchor the business on a cheap monthly website subscription. Charge for setup and editorial production; use annual care to cover hosting and routine maintenance.

## Stage A - Five-artist validation pilot

Price: free in exchange for structured feedback, time-on-task permission, and case-study permission.

Includes: full editorial profile, one of ten theme families, URL-or-upload imagery, location badge with optional flag, one Start Here featured release, two More from the artist cards, platform/social links, contact destination, one revision round, private approval, publication, and 60 days of analytics.

Artist commitment: provide approved assets and links, review within seven days, share the profile at least once, and ideally use it as the bio link for two weeks.

Scope boundary: no custom layout, artist login, custom domain, campaign management, playlist placement, or guaranteed promotion.

## Stage B - Paid launch model to test

| Offer | Test price | Included | Guardrail |
| --- | --- | --- | --- |
| Artist Home Foundation | $149-$249 one time | Managed profile, full editorial biography, one Start Here release, two More from cards, first editorial page, approval, launch. | One of ten controlled themes; two revision rounds. |
| Annual Care | $75-$125 per year | Hosting, link monitoring, rights/takedown handling, two routine update batches. | Extra updates billed separately; no instant support. |
| Editorial Release | $75-$150 per release | Story, context, credits, lyrics when permitted, 3-8 annotations, links, analytics. | One revision; artist supplies accurate source material. |
| Profile Refresh | $35-$65 | Editorial biography, artwork, links, location, or release-card refresh as one batch. | No structural redesign. |
| Project / EP Feature | $175-$350 | Project overview plus multiple linked editorial sections. | Quote after scope review. |

These are test bands, not permanent prices. Final pricing should follow measured production time, revision volume, support burden, and willingness-to-pay interviews.

## Recommended terms

Normal update target: five business days; broken-link correction target: two business days.

Artist retains ownership of submitted content and can request edits, pause, or takedown.

Artist confirms rights to submitted imagery, text, and lyrics.

No guarantee of streams, audience growth, revenue, press, playlist placement, or search ranking.

vvviruz may standardize layout and refuse misleading, harmful, or rights-unclear content.

# 6. Pilot design and decision rules

## Run the pilot sequentially

Finish the first collaborator from intake through approval, publication, sharing, and one simulated update.

Record every minute spent on chasing information, copy, artwork, release setup, revisions, and maintenance.

Lock the repeatable profile scope and intake questions before starting artist two.

Build the remaining four with the same system and let each artist select from the ten controlled theme families.

Evaluate after 60-90 days; do not add accounts, billing, or broad platform features before the decision.

## Success scorecard

| Dimension | Pilot signal | Proposed threshold |
| --- | --- | --- |
| Adoption | Profiles that reach approval and publication | At least 4 of 5 |
| Behavior | Artists who share once | At least 4 of 5 |
| Replacement | Artists who use it as a bio link for 2+ weeks | At least 2 of 5 |
| Fan action | Profile visitors who open the featured release | Target 20%+ |
| Fan action | Profile visitors who click a streaming destination | Target 15%+ |
| Production | Initial profile + featured release build time | Median 3.5 hours or less |
| Maintenance | Routine monthly work after launch | Median 30 minutes or less |
| Willingness to pay | Artists open to a stated paid package | At least 2 of 5 |

## Go / revise / stop

| Decision | Trigger |
| --- | --- |
| GO | Artists publish and use the pages; fan actions are visible; median labor fits the test pricing. |
| REVISE | Artists value the result but labor or scope is too high. Reduce deliverables, raise price, or productize intake. |
| STOP | Artists do not complete approval, do not share/use the page, or reject realistic managed-service pricing. |

# 7. Best path forward

## Now - finish the first proof

Create the selected editorial release inside the artist record.

Add story, release context, credits, approved lyrics, and a small set of meaningful annotations.

Connect the release to the featured profile card and generate the next private preview version.

Capture approval in writing, publish, and ask the artist to share or use the page.

Measure production time and the first 60 days of behavior.

## Next - standardize the service

Finalize the intake form based on what the first artist failed to provide cleanly.

Create a short participation and rights agreement.

Create update and takedown request forms before scaling the pilot.

Keep the ten supported theme families palette-driven and document their limits; do not allow custom layouts.

Create a reusable editorial brief for release story, context, lyrics, and annotations.

## Later - only after proof

Add paid checkout or invoicing once two or more artists accept a real price.

Add more editorial release pages and project features as paid work.

Automate intake cleanup, link checks, and analytics reporting where it reduces labor.

Consider artist accounts only if update requests become the dominant cost and artists actively ask for self-service.

## Explicitly out of scope

Playlist placement, custom domains, drag-and-drop layouts, artist logins, subscriptions infrastructure, merchandise, distribution, fan CRM, ad campaign management, royalty tools, and a theme marketplace.

## Key risks and controls

| Risk | Control |
| --- | --- |
| The service becomes a low-priced agency | Fixed deliverables, controlled themes, time tracking, paid out-of-scope work. |
| Artists expect promotion | Promise presentation and maintenance only; define promotion as a separate future service. |
| Rights or factual errors | Written permissions, preview snapshots, artist approval, fast pause/takedown process. |
| Profiles attract little traffic | Require a real two-week bio-link/share test; judge engagement rates as well as volume. |
| Editorial production is too slow | Limit the core to one release; use structured briefs and annotation caps. |

# 8. Ready-to-use pitch language

## One-line positioning

POSITIONING Artist Home is a managed, editorial home for independent artists who want a stronger public presence without another platform to operate.

## Artist-facing headline

Your music deserves more than a stack of buttons.

Send us your story, links, artwork, and three releases. We build and maintain your artist home, then turn the song you choose into a deeper release experience with context, lyrics, and Breaking Barz annotations.

## Three proof points

Done for you: choose a theme family, then avoid page builders, custom layout work, and dashboard maintenance.

Built for understanding: one featured release gets real editorial depth, not just another streaming button.

Published with permission: you review the exact version before it goes live and can request changes or takedown.

## Short outreach version

I am testing a managed artist-home service for independent artists. You send rough notes, approved art, platform links, and three releases. I build the profile, polish the presentation, and develop one release into a deeper page with story, context, lyrics if you approve them, and Breaking Barz annotations. You review a private version before anything is published. The pilot is free; in return, I need honest feedback and a real two-week usage test.

## Bottom line

VERDICT Worth building as a managed editorial service. Not worth expanding into a generic artist website or smart-link platform.

## Market sources

Linktree pricing and product capabilities: https://linktr.ee/s/pricing

Beacons creator plans and platform capabilities: https://home.beacons.ai/plans

Feature.fm artist pricing and smart-link capabilities: https://www.feature.fm/pricing

Winamp for Artists plans: https://winamp.com/artists/pricing

Winamp Website Builder: https://winamp.com/artists/website-builder

Pricing and feature references were checked against official provider pages on July 28, 2026. Provider pricing and availability may change.